## Slide 1: Agile Principles and Practices
Emil Alégroth

## Slide 2: In administrive news
Groups on the course wiki:
https://github.com/oerich/EDA397/wiki
If you have not signed up, please do so in the break!
Note that there are 11 groups! You have to scroll down to see 11. Sorry.

## Slide 3: Recap from Tuesday
Efficient software development requires a development process
Traditional processes
  Not efficient when requirements change
Agile software development
  Processes for efficient
  software development in
  the context of change.

## Slide 4: Agile Manifesto
http://agilemanifesto.org
Began as a provocation: Plan-driven development did not safe the Software world…
Now a very serious movement, well adapted in industry.
There are a couple of established agile methods: How to integrate these values in everyday software development

## Slide 5: Agile Principles
Early and continuous delivery of valuable software
Welcome changing requirements, even late
Deliver working software frequently
Business people and developers must work together
Build projects around motivated individuals
Face-to-face communication is most effective and efficient
Working software is the primary measure of progress
Sustainable development
Continuous attention to technical excellence and good design
Simplicity is essential
Self-organizing teams
Regular reflection
Notes: Take two minutes to discuss with your neighbour: Which are easy, which are hard to follow in your project?

## Slide 6: eXtreme Programming practices
The 12 practices of XP

## Slide 7: Planning Game
Release planning (Customer and developers)
  Create storycards with most important requirements
  Commit to development and set deadline (1 week)
  If required: adjust, add or change included requirements
Iteration planning (Developers)
  Break requirements into tasks
  Assign tasks to developers and estimate time (Planning poker)
  Integrate tasks and verify conformance to original storycard
Aims to steer the project rather than to set a fixed delivery

## Slide 8: Small releases
Every release
  … should be as small as possible
  … should contain the most valuable business requirements
  … has to make sense as a whole
  … should (in a real project) be delivered every 4-8 weeks (rather than 6-12 month)
Provide customer with confidence in the progress of the project.

## Slide 9: Metaphor
A story that captures the use of the system.
Used for naming conventions and to provide domain knowledge.
Example: Library system
  Books can be borrowed: class borrowBook()
  A book can be overdue: private bool overdue = false;
  If a book is returned: returnedBook(Book name){name.setAvailable()}

## Slide 10: Simple Design
Every time new code is added ask yourself
  Can this added functionality be developed in a simpler way?
  If yes: Refactor the code and test that new code behaves as old code
  Possible changes:
    Reduce line-count/modularize code
    Reduce/change classes and methods
    Lower the ordo-complexity
Keep It Simple Stupid (KISS method)
By keeping the code simple it becomes easier to maintain and update, i.e. Change!

## Slide 11: Testing
All classes/methods that are productive and could possibly break should be tested automatically!
  Unit testing: A test that tests a specific component through input to which there is an expected output
  Visual GUI Testing: A test that executes against the graphical user interface to test the features of the system.
Test first (Test-driven development)
  Unit tests can be written before the code
  Requires you to think carefully about the functionality
  Provides test coverage

## Slide 12: Refactoring
Modify the code to improve its qualities
  Simplicity of design
  Readability
  Modifiability
  Testability
  Performance
  Etc.
Requires good test coverage in order to ensure that changes did not break the system
Investment for future development (Has occurred in the course in previous years)
  Counteracts the lack of rigorous system design

## Slide 13: Pair Programming
Work in pairs
  Driver: Writes the code
  Navigator: Does real-time code review, provides strategic assistance regarding the solution, e.g. how to KISS it ;)
Pairs should change often
  Spread knowledge of code among the team
  Experience/knowledge-sharing
The most experienced person should be the navigator!
  Often costly but an investment!

## Slide 14: Collective Code Ownership
Everyone is responsible for the code!
  If you see a possible improvement, change the code!
No such thing as HIS/HER code OR HIS/HER responsibility!
  You work as a team
Barriers (Experience from previous years)
  Culture
  Knowledge/experience

## Slide 15: Continuous Integration
Integrate code often! Every few hours (1 day at the most)
After each integration regression test! (Run the automated tests)
Automated integration helps
  However, you are working with GIT
  Different branches at once
  Merge problems
  Must be handled before integration

## Slide 16: Sustainable pace (aka 40h week)
In practice: 40 hours every week
Prevents exhaustion and thereby lack of motivation
Overtime not permitted!
Could be used in the course if you can plan hours where you all sit and work together.

## Slide 17: On-Site Customer
Real customer in the room
  Answer questions quickly (..might revise the answer later)
  If no customer available: Customer proxy
Quick answers are more important than correct answers!
  Keep development moving
In the course (and in reality) this practice is hard to achieve!
  However, frequent acceptance tests!

## Slide 18: Coding Standards
Different people in different constellations working with the same code… MAYHEM!
Coding standards makes sure your code is consistent
Makes it easier to
  Maintain/refactor the code
  Find possible improvements
  Etc.
Example:
  Public class{}
  Or
  Public class
  {}

## Slide 19: XP Practices
Continuous process
Shared understanding
Programmer welfare
Feedback
Pair Programming
Planning game
Test-first
Onsite-Customer
Continuous integration
Refactoring
Small releases
System metaphor
Simple design
Collective Code Ownership
Coding standards
Sustainable pace

## Slide 20: XP:

## Slide 21: XP Principles
Core
Rapid feedback
Assume simplicity
Incremental change
Embracing change
Quality work
Less central
Teach learning
Small initial investment
Play to win
Concrete requirements
Open, honest communication
Work with people’s instincts, not against them
Accepted responsibility
Local adaptation
Travel light
Honest measurement

## Slide 22: SCRUM
Roles
  Product manager
  Development team
  Scrum master
Events
  Sprint
  Meetings
    Sprint planning meeting
    Daily scrum meeting
    End meetings
Artifacts
  Product backlog
  Spring backlog
  Burndown chart

## Slide 23: Scrum Roles
Product owner (Customer representative)
  Communicator
    Voice of customer – Face of development team
  Ensures that value is developed
  Product owner != Scrum master
Development team
  3-9 people
  Self-organizing
  Cross-functional
Scrum master
  Not a project manager!
  Ensures the process is followed
    Educate, support, plan
    Bring coffee! Dry-cleaning, etc.

## Slide 24: Events
Sprint (Iteration)
  One to two weeks
  Sprint planning meeting – Sprint retrospective meeting
  End of sprint: Work/Activities are DONE!
Sprint planning meeting
  Select work to be done (Sprint backlog)
  Allocate work time, etc.
Daily scrum (stand-up meeting)
  15 minutes max!!!
    What did I do yesterday?
    What will I do today?
    What are my problems?
End meetings
  Sprint review meeting
  Sprint retrospective meeting

## Slide 25: Artifacts
Product backlog (Product)
  Ordered list of
    Features, bugs, technical work, etc.
    Requirements!
  Different formats (usually stories)
  Each requirement has a cost (sometimes Fibonacci)
  Managed by Product owner
Sprint backlog (Iteration)
  Subset of product backlog
  No changes are allowed to the sprint backlog during a sprint!
Burndown charts (Sprint and release)
  Visualize how items from the backlog(s) are taken care of

## Slide 26: Scrumboard and burndown chart

## Slide 27: Assess Sprint Progress A possible trajectory
Frustration; Reduce scope wiht SCRUM-Master
More and more tasks appear
Forgot to update after weekend: no change
Good progress
c.f. Schwaber, Ken; Beedle, Mike (2002):
Agile Software Development with Scrum. Prentice Hall.
Notes: An den Kurven kann man einiges ablesen. Sie werden täglich erstellt und zeigen, wie sich die geschätze Restarbeit entwickelt.
Es gibt einige typische Muster, die man häufig sieht.

## Slide 28: Assess Sprint Progress a typical trajectory for a new SCRUM-Team
Slow task, more and more effort appears
Joint effort after week-end results in some progress
Frustration; Reduce scope wiht SCRUM-Master
C.f. Schwaber, Ken; Beedle, Mike (2002):
Agile Software Development with Scrum. Prentice Hall.
Notes: Hier zum Beispiel wieder die Bitte an den SCRUM-Master, mit dem Kunden auszuhandeln, dass die Aufgabe verkleinert wird.
Dadurch sinkt dann die Restarbeit auf einen Schlag.
Am Anfang steigt der geschätze Restaufwand, weil man durch die beginnenden Arbeiten erst mitbekommt, was noch alles fehlt und was davon wieder abhängt. Man entdeckt also immer mehr Konsequenzen und immer mehr Arbeit.

## Slide 29: Assess Sprint Progress another typical trajectory
After slow start the team speeds up
This way, the sprint goal would be reached too early
Increase scope with Prod. Owner/ Scrum Master
On this foundation: Good progress
C.f. Schwaber, Ken; Beedle, Mike (2002):
Agile Software Development with Scrum. Prentice Hall.
Notes: Das ist der andere Fall, in dem das Team in der Mitte noch mehr Arbeit nachholt, weil es sonst viel zu früh fertig würde.

## Slide 30: Scrum
SCRUM
Room
SCRUM team 7+/-2
Product
Backlog
(prioritized)
Product Owner
SPRINT: 30 days
Others
Daily SCRUM 15 min.
SPRINT
Backlog
Increment
SCRUM Master
Notes: Hier sieht man auf einem Bild alle wesentlichen Elemente von SCRUM.
Der Product Owner (ein Kunde) hütet den Product Backlog. Er darf ihn jederzeit verändern, insbesondere die Reihenfolge von Einträgen verändern.
Wenn ein Sprint beginnt, wird soviel oben vom Product Backlog genommen, dass es für den Sprint langt. Dann schließt sich die Kapsel, in den nächsten 30 Tagen darf niemand dem SCRUM-Team hineinreden oder den Sprint-Backlog ändern.
Intern werden jeden Tag SCRUM-Meetings statt finden, am Ende des Sprints wird Software erzeugt.
Der SCRUM-Master erinnert an den Projektleiter, ist es aber nicht. Denn ein SCRUM-Team ist selbstorganisierend. Die Hauptaufgabe des SCRUM-Masters ist es, Schwierigkeiten auszuräumen, die im Daily SCRUM geäußert werden.
Andere dürfen zusehen, im Dails SCRUM aber nichts sagen.

## Slide 31: Why does SCRUM work?
Self-organizing teams
  Ownership
Multi-Learning
  Between group, organization, and individual
Subtle control
Constant learning
  Experienced developers in new teams
Risk management
Risk: Customer unhappy
  Show working system often
Risk: Incomplete feature set
  Prioritize: If something is missing, it is not important
Risk: Bad estimation
  Daily updates during SCRUM
Risk: Lack of experience with Development cycle
  Test early and execute repeatedly
Risk: Changes in performance estimation
  No impact on Sprint
c.f. Schwaber, Ken; Beedle, Mike (2002):
Agile Software Development with Scrum. Prentice Hall.
Notes: SCRUM funktioniert also auch, weil es mit den genannten Risiken sinnvoll umgeht.

## Slide 32: SCRUM vs. XP
XP is often hard to introduce
SCRUM is easy to introduce (according to Schwaber)
Best-practice: Combine!
  SCRUM organizational shell: Day-to-day management
  XP method of implementation
  Shared values with XP
    Quickly generate executable code
    Facilitate communication
Notes:   „Crossbreed“: www.xbreed.net

## Slide 33: Summary SCRUM
SCRUM is a management process
  Can be used around XP
  Or other approaches
Overlap with XP, but differences exist
  Similar values
  Different practices
  Partly complement each other
    Management of development
Not as much impact as XP, easier to introduce
Strengths
  Information flows not only in one direction
  Multiple feedback cycles stabilize system development (project)

## Slide 34: Scrum Principles
Reflection
  Stop and review product & process
Self-correction
  Based on reflection
Visibility
  Everything is visible (=known) for all stakeholders, e.g. plans, schedules, issues, …

## Slide 35: Kanban core practices
Visualize
  Visualization of workflow allows to understand and improve it
Limit Work-in-Progress
  Limit the amount of workitems for each step
  Introduce a pull-system
Manage flow
  Measure how workitems flow through the process and understand, if a change improves the situation
Make policies explicit
  Ways of working, organization, etc
Implement feedback loops
  Understand (as a team) how good the process is working
Improve collaboratively, evolve experimentally
  Whole team needs to share a theory on why (small) change helps

## Slide 36: Kanban-Board

## Slide 37: Limit work in progress
Prevent context switching
  Reduce multi-tasking
  Perform tasks sequentially yields results sooner
    From requirement to working feature!
Maximize throughput
  A fewer number of completed functions is better than many half-finished functions.
Enhance teamwork
  Promotes working together to get things done
  Increases cross-functionality

## Slide 38: WIP Strategy
Start with some initial value
  Small constant (1-3)
  number of developers
  number of testers
Measure the cycle time
  Average time of one piece full cycle flow
Change limit to decrease cycle time

## Slide 39: Idle Members
Can you help progress in existing work? – Work on that.
Don’t have the right skills? – Find the bottleneck and work to release it.
Don’t have the right skills? – Pull in work from the queue.
Can’t start anything in the queue? – Check if there is any lower priority to start investigating.
There is nothing lower priority? – Find other interesting work (refactoring, tool automation, innovation).

## Slide 40: Metrics
Stories in progress (SIP)
When story enters stories queue set entry date (ED)
When story enters first process step set start processing date (SPD)
When story is done set finish date (FD)
Cycle time (CT) = FD – SPD
Waiting time (WT) = SPD – ED
Throughput (T) = SIP / CT

## Slide 41: Example

## Slide 42: Example

## Slide 43: Example

## Slide 44: Scrum vs. Kanban

## Slide 45: Scrum vs. Kanban

## Slide 46: Kanban principles
Start with what you do now
Agree to pursue incremental, evolutionary change
Respect the current process, roles, responsibilities and titles
Leadership at all levels

## Slide 47: Agile Principles
Early and continuous delivery of valuable software
Welcome changing requirements, even late
Deliver working software frequently
Business people and developers must work together
Build projects around motivated individuals
Face-to-face communication is most effective and efficient
Working software is the primary measure of progress
Sustainable development
Continuous attention to technical excellence and good design
Simplicity is essential
Self-organizing teams
Regular reflection
Notes: Take two minutes to discuss with your neighbour: Which are easy, which are hard to follow in your project?