## Slide 1: Agile Principles / Miniature (DIT191 / EDA397)
Eric Knauss
<eric.knauss@cse.gu.se>

## Slide 2: Agenda today
Course overview
Miniature
Agile Principles revisited

## Slide 3: Sprint 1: Getting started
http://commons.wikimedia.org/wiki/File:Sprint_01.jpg

## Slide 4: My idea of this course…
2 Streams
  Lectures – Learn Agile
  Project work – Experience Agile
3 Sprints
  First sprint – Getting started
  Second sprint – Focus on Project work
  Third sprint – Advanced Concepts

## Slide 5: Course Objectives
Knowledge and understanding | Skills and ability | Judgement and approach
Compare agile and traditional softw. dev, | Forming a team organically | Explain: people/commun. centric dev.
Relate lean and agile development | Collaborate in small software dev. teams | Apply fact: people drive project success
Contrast different agile methodologies | Interact and show progress continuously | Describe: No single methodology fits all
Use the agile manifest and its accompanying principles | Develop SW using small and frequent iterations | Discuss: methodology needs to adopt to culture
Discuss what is different when leading an agile team | Use test-driven dev. and automated tests | 
 | Refactor a program/design | 
 | Be member of agile team | 
 | Incremental planning using user stories | 
Sprint 1
Sprint 2
Sprint 3

## Slide 6: What is agility in Software Development?
http://mediagallery.usatoday.com/New+Flame
Agile Development: A Miniature

## Slide 7: Miniatures
Good to get started in the project
  Shared ideas / concepts
  http://c2.com/xp/ExtremeHour.html
  http://www.massey.ac.nz/~dpparson/agilehour.htm
Idea: Simulate an agile project within a limited time
  Agile / Extreme Hour do not scale
  Lego-Scrum does not scale
  Thus, falling back to a simulation first presented by Chris Rupp, Sophist

## Slide 8: Round 1
Create teams of 4 to 6 persons
Assign roles in each team: same number of customers and developers
Customers and developers sit as far apart as possible
Customers write instructions for developers
One of the customers
  brings written instructions to developers
  can answer (written) questions with (written) answers
Talking and drawings between customers and developers are not permitted
Time for this round: 5 minutes

## Slide 9: Retrospective of Applied Strategy
What did work well?
…
What should we change?
Time management
Task management
Incremental work
Iterative work
Define/control language
Use coordinate-system
Specify from abstract descriptions to specifics
Communicate “big picture”
Use metaphors
What did not work well?
Not enough time/suddenly over
Customers wrote too long  no time for developers
Communication not fast enough
Descriptions confusing, full of contradictions

## Slide 10: Round 2
Same rules as in Round 1, except …
Shorter Iterations:
  Developers can send Shape/Picture back
  Customers can write change request for a Shape or continue with next Shape
Time for this round: 5 minutes

## Slide 11: Retrospective of Applied Strategy
What did work well?
Task management (increments)
Iterations
Metaphors
Common language
Time management
What should we change?
Introduce Integration Management
More and faster feedback
What did not work well?
Integration of Increments and Iterations to whole picture
Ambiguity of metaphors

## Slide 12: Round 3
Only one customer per team! All others are developers
Customer is allowed to see drawing and memorize it
Customers explains the drawing using words only
  No hands!
Time for this round: 5 minutes

## Slide 13: Retrospective of Applied Strategy
What did work well?
Task management
Direct feedback of customer
Verbal communication
What should we change?
What did not work well?
Integration is challenging
Customer cannot keep all developers busy
Strategy not applicable
Common language not applicable

## Slide 14: Conclusion
What did we learn?
  Spatial distance hinders communication
  Multimodal communication helps
  Communication has limitations
  Feedback is important: On Product and on Process level
  Process Improvement is crucial
  Feedback minimizes Ambiguities
Interrupting and Reflecting on the process helps to improve it!

## Slide 15: Agile Manifesto
http://agilemanifesto.org
Began as a provocation: Plan-driven development did not safe the Software world…
Now a very serious movement, well adapted in industry.
There are a couple of established agile methods: How to integrate these values in everyday software development

## Slide 16: Agile Principles
Early and continuous delivery of valuable software
Welcome changing requirements, even late
Deliver working software frequently
Business people and developers must work together
Build projects around motivated individuals
Face-to-face communication is most effective and efficient
Working software is the primary measure of progress
Sustainable development
Continuous attention to technical excellence and good design
Simplicity is essential
Self-organizing teams
Regular reflection
Notes: Take two minutes to discuss with your neighbour: Which are easy, which are hard to follow in your project?