## Slide 1: Agile Software Development (DIT191 / EDA397)
Lecture 3: Agile methods crash course
Eric Knauss
<eric.knauss@cse.gu.se>

## Slide 2: Organisatorial
Teams have been assigned and are online
Guest lecture by Thomas Lüvo confirmed “Scaling agile”
Hunt for larger rooms ongoing
Notes: Agile hour today?

## Slide 3: Course Objectives
Knowledge and understanding | Skills and ability | Judgement and approach
Compare agile and traditional softw. dev, | Forming a team organically | Explain: people/commun. centric dev.
Relate lean and agile development | Collaborate in small software dev. teams | Apply fact: people drive project success
Contrast different agile methodologies | Interact and show progress continuously | Describe: No single methodology fits all
Use the agile manifest and its accompanying principles | Develop SW using small and frequent iterations | Discuss: methodology needs to adopt to culture
Discuss what is different when leading an agile team | Use test-driven dev. and automated tests | 
 | Refactor a program/design | 
 | Be member of agile team | 
 | Incremental planning using user stories | 
Sprint 1
Sprint 2
Sprint 3

## Slide 4: Examination
Written exam, individual, 3.0 credits
  60 points, 24 required to pass
Project, 4.5 credits
  Grades: Fail/Pass but gives bonus on written exam
Grades
  Chalmers:
    [0-49%]  Fail,
    [50-64%]  3,
    [65-79%]  4,
    [80-100%]  5
  GU
    [0-49%]  Fail,
    [50-79%]  G,
    [80-100%]  VG

## Slide 5: Where are we coming from?
http://commons.wikimedia.org/wiki/File:Waterfall_katoomba.JPG
Requirements
Design
Programming
Test

## Slide 6: Systematic sequential development
Requirements
Design
Programming
Test
Advantages
  Simple
  Controllable
  Cost efficient
Problems
  Time-to-market
  What about change?

## Slide 7: Towards concurrent development
Requirements
Design
Programming
Test
What can we do if time to market and robustness against late changes are more important than cost-efficiency?
Requirements
Design
Programming
Test
Time-to-market
Time-to-market

## Slide 8: Iteration Models
System requirements always evolve during a project
Iterations are part of larger development projects
Iterations can be applied to any generic development process model

## Slide 9: Incremental delivery
Customer value can be delivered with each increment so system functionality is early available for customer’s feedback
Early increments act as prototype to help elicit requirements for later increments
Reduced risk of project failure
The highest priority system services tend to receive the most testing

## Slide 10: Spiral Model [Boehm]
Distance to center: Progress
Utility
Spiral: Time, Process
Iteration: Risk reduction
Rather quadrants than axis
Source: http://upload.wikimedia.org/wikipedia/commons/thumb/e/ec/Spiral_model_%28Boehm%2C_1988%29.svg/1000px-Spiral_model_%28Boehm%2C_1988%29.svg.png
Notes: Das Spiralmodell hat Barry Boehm ein „risiko-orientiertes“ Vorgehensmodell genannt.
Es ist nämlich das Ziel, zunächst das größte Risiko zu identifizieren und auszuräumen - und dann das zweitgrößte und so weiter. Risiken können technischer Natur sein (wir können die API nicht nutzen; die Datenbank ist nicht schnell genug), aber auch ganz anderer Art (die Kunden finden das Produkt langweilig; Sicherheitsaspekte; Marketingrisiken).
In allen Fällen wir man damit beginnen, die Ziele zu überprüfen (linker oberer Quadrant) und auch zu untersuchen, welche Möglichkeiten, Einschränkungen und Risiken es dabei gibt.
Dann werden (oben rechts) die Risiken identifiziert, die diese Ziele am ehesten bedrohen könnten (Risk Exposure). Hier versucht man, mit einem Prototypen zu zeigen, dass das Risiko lösbar (akzeptabel) ist. Wenn das geklappt hat, wird im rechten unteren Quadranten die Erkenntnis aus den Prototypen bzw. anderen Versuchen in das Produkt eingebaut, das Produkt also erweitert.
Die eingezeichneten Aktiviäten und der Mini-Wasserfall in der äußersten Windelung der Spirale sind Beispiele: man kann auch mit einem Wasserfall den Entwurf bzw. die Umsetzung vorantreiben. Aber bestimmend waren immer die Risiken, womit sich dieser Wasserfall dann beschäftigt.
Durch die Spiralbewegung entsteht Aufwand, aber auch Fortschritt. Denn der Umfang (und die Nützlichkeit) steigen.
Nach der Idee des Spiralmodells wird das Budget stets für eine Umdrehung bewilligt (oder mehrere). Man weiß aber vorher nicht genau, welche Risiken davon betroffen sein werden.
Das ist ein Stückchen Unsicherheit, das viele Manager stört.

## Slide 11: Spiral development
Objective setting
  Specific objectives for the phase are identified
Risk assessment and reduction
  Risks are assessed and activities put in place to reduce the key risks
Development and validation
  A development model for the system is chosen which can be any of the generic models
Planning
  The project is reviewed and the next phase of the spiral is planned

## Slide 12
?
Is the Spiral model agile?
What kind of prototypes will be developed in the Spiral model?
Is consecutive prototyping agile?

## Slide 13: What is a prototype?
Why was it constructed?
How do end-users/colleagues/you like the PT?
What was learnt or experienced during construction / presentation of prototype?
What is the contribution of the prototype?
What is (only) infrastructure?
Technical knowledge during the process that can be valuable somewhere else
Presentation- PT
Actual PT
Laboratory sample
Pilot system
Explorative
Experimental
Evolutionary
Horizontal
Vertical
+/-
Notes: Die Folie weist darauf hin, dass es auch noch andere Klassifikationen nach anderen Kritierien gibt.
So spricht man von horizontalen Prototypen, wenn „die Breite“ der meisten Funktionen abgedeckt, diese aber nur relativ oberflächlich umgesetzt werden. Vertikales Prototyping geht in einem eingeschränkten Funktionsumfang in die Tiefe.
Die mittlere Klassifikation stand ja schon auf der letzten Folie.
Die letzte Klassifikation ist interessant, weil sie operativ nützlich ist. Ein Präsentationsprototyp wird weder ganz horizontal noch ganz vertikal sein. Er wird einen Teilbereich so weit umfassen, wie für eine Veranschaulichung für Kunden oder entscheidenden Vorgesetzten erforderlich ist.
Ein eigentlicher PT umfasst dagegen fast das ganze System, spart aber Fehlerbehandlung und Sonderfälle aus.
Ein Labormuster ist ein typischer vertikaler Prototyp, der eine spezifische technische Frage in der Tiefe untersucht.
Ganz etwas anderes ist ein Pilotsystem: Es beginnt als Prototyp und soll sich zu einem produktiven System entwickeln. Diese Vorstellung trifft man oft. Problematisch ist, dass Qualitätssicherung usw. im Prototypen-Stadium oft vernachlässigt wird – und später nicht nachgeholt.
Wenn jemand von einem „Prototypen“ spricht, vergewissern Sie sich, dass Sie dieselbe Ausprägung darunter verstehen wie er/sie.

## Slide 14: Prototyping approaches
Explorative
  Goal: Identify requirements
  Show alternatives, capture feedback
Experimental
  Goal: Assess technical alternatives
  Test feasibility and implementation
Evolutionary
  Goal: Fitting system despite changing requirements
  Adjust running system constantly to changing requiremetns and constraints
Reqt.
Technic
Technic
Reqt.
Notes: Das Spiralmodell enthält einen Teil, in dem Prototypen eine Rolle spielen.
Das Konzept des Prototyping ist inzwischen in verschiedene Richtungen entwickelt worden. Daher ist es sinnvoll, verschiedene Arten von Prototypen zu unterscheiden. Hier eine Klassifikation.
Die Symbole deuten an, in welcher Dimension die Prototypen nach neuen Erkenntnissen suchen: Richtung Anforderungen oder Richtung technischer Umsetzung. Beim evolutionären Ansatz werden beide Dimensionen untersucht.

## Slide 15: Evolutionary Development
Applicability
  Small to midsize projects
  Parts of larger systems (e.g. user interface)
  Short lifetime projects
Restrictions
  Process visibility for the customer (what is finally delivered?)
  Risk that systems are only poorly structured
  Special skills in rapid prototyping languages are necessary

## Slide 16
?
What is your position about the following statements:
  “When a customer accepts our prototype, we polish it a bit more and deliver it as product.”
  “We write our prototypes in a different programming language to discourage copy&paste to the main product.”

## Slide 17: Agile Manifesto
http://agilemanifesto.org
Began as a provocation: Plan-driven development did not safe the Software world…
Now a very serious movement, well adapted in industry.
There are a couple of established agile methods: How to integrate these values in everyday software development

## Slide 18
?
Can the following projects be agile?
  App development
  Online shop
  Mission controller for Airplane
  Controller for nuclear plant

## Slide 19: Agile Methods: eXtreme Programming (XP)
Extreme programming:
  An approach based on the development and delivery of very small increments of functionality
  No fine grained process description, but 12 practices arranged around short development circles (4-6 weeks)
  “Turn-to-ten” metaphor (refers to volume setting of older amplifiers):
    Reviewing is good?  Review continuously: Pair Programming
    Early Tests are good?  Write tests before code: Test-First
    Customer interaction is good?  Have Onsite-Customer
    …

## Slide 20: Planning Game
Business people need to decide
  Scope, Priority, Composition of release, dates of release
Technical people need to decide
  Estimates, Consequences, Process, Detailed scheduling
“Students learn how to divide requirements into User Stories and how to prioritize and estimate the costs of these stories. While such tasks seem to be easy in theory, dealing with dependencies in the planning game is normally a challenge for inexperienced developers like students.”
(+) More iterations, small teams, customer interested, technical support, progress feedback
(-) Longer iterations

## Slide 21: Small releases
Every release
  … should be as small as possible
  … should contain the most valuable business requirements
  … has to make sense as a whole
  … should be delivered every 4-8 weeks (rather than 6-12 month)
“Students learn the benefits of small releases that already offer value to the customer and how to technically put a system into production including packaging.”
(+) More iterations, progress feedback

## Slide 22: Metaphor
Examples
  Naïve: “Contract management system deals with contracts, customers, and endorsements”
  “Computer should appear as a desktop”
  “Pension calculation is a spreadsheet”
  Align team thinking
“Students learn how to develop a metaphor that helps every team member to better understand how the whole system works.”
(+) Technical support, technical feedback

## Slide 23: Simple Design
The right design at any given time
  Runs all the tests
  Has no duplicated logic
  States every intention important to the programmers
  Has the fewest possible classes and methods
“Students learn the benefits of simple software design which improves their ability to change the system quickly and accommodate it to changing requirements.”
(+) More iterations, technical support

## Slide 24: Testing
Any feature without automated test does not exist
  Don’t write a test for every method
  Write a test for every productive method that could possibly break
  “Program becomes more and more confident over time”
“Students learn how to use unit test frameworks and the test-first approach to build high quality software and to recognize the advantages of well-tested code when making changes.”
(+) More iterations, technical support, technical feedback

## Slide 25: Refactoring
Is there a way of changing the program to make it easier to add a new feature?
After adding the feature: Can we simplify the design?
Important investment!!!
“Students learn to refactor the software to remove duplication, improve communication and simplify the code base. Especially refactoring large systems can be troublesome and is a worthy experience that can only be made in long lasting projects.”
(+) More iterations, customer interest, technical support

## Slide 26: Refactoring
Is there a way of changing the program to make it easier to add a new feature?
After adding the feature: Can we simplify the design?
Important investment!!!
“Students learn to refactor the software to remove duplication, improve communication and simplify the code base. Especially refactoring large systems can be troublesome and is a worthy experience that can only be made in long lasting projects.”
(+) More iterations, customer interest, technical support

## Slide 27: Pair Programming
Driver: Has the keyboard, writes the code
Navigator: Thinking strategically
  Will this work? Which test cases might not work? Can we simplify?
“Students learn and experience the principles of pair programming, the advantages of writing software with a partner and the social challenges that are associated.”
(+) Block course, small team size, technical support
(-) Long iterations

## Slide 28: Collective Code Ownership
“Anybody who sees an opportunity to add value to any portion of the code is required to do so at any time.”
  No code ownership  Chaos
  Individual code ownership  Stable but slow
“Students get to know the advantages of collective code ownership and the challenges that arise with parallel updates and changes to their own code by other team members. ”
(+) Block course, small team size

## Slide 29: Continuous Integration
Integrate and test code every few hours (1 day at the most)
Dedicated machine helps
  If Machine is free: pair sits down, integrates their changes, tests, and does not leave before 100% of tests run
“To counter conflicting updates to the code base, students learn to integrate and build the software frequently. ”
(+) Block course, longer iterations, more iterations, small team size
(discovered later: technical feedback)

## Slide 30: Sustainable pace (aka 40h week)
Be fresh every morning, tired every night
One week of overtime must not be followed by another one
“In contrast to normal life in university, students experience to work continuously for 40-hours per week in a designated team room.”
(+) Block course

## Slide 31: On-Site Customer
Real customer in the room
  Answers all questions now (…and can revise answer later)
  Customer proxy
Answer now more important than answer correct
“Students have to interact with a designated On-Site Customer who is available full-time to answer questions.”
(+) Block course, customer interest

## Slide 32: Coding Standards
Swapping partners, changing concurrently all parts of the code…
Your code should better look consistently!
  Once and only once rule
  Emphasize communication
  Adopted by whole team
“Students experience the importance of uniform coding conventions throughout the team especially when combined with collective code ownership. ”

## Slide 33: XP Practices
Continuous process
Shared understanding
Programmer welfare
Feedback
Pair Programming
Planning game
Test-first
Onsite-Customer
Continuous integration
Refactoring
Small releases
System metaphor
Simple design
Collective Code Ownership
Coding standards
Sustainable pace

## Slide 34: Overview: XP in Teaching

## Slide 35: XP:
http://en.wikipedia.org/wiki/File:Extreme_Programming.svg

## Slide 36
?
Why is it not a good idea to show XP as an activity diagram?
Why do people want to do that?

## Slide 37: SCRUM Approach
Basic idea:
  Bundle requirements, do not forward continuous changes of requirements to team
  Changes: often and appreciated – but put a Baseline in between
  SCRUM-Master is a buffer between interal and external stakeholders
  Daily meetings facilitate direct communication
After initial phase: Project flows
  Self-facilitating on informational and psychological level
SCRUM focusses on essential aspects
  Everything not essential can be decided by the team

## Slide 38: SCRUM Practices Hints
SCRUM Meetings
  SCRUM Master minds the time (2-3 min./Person)
    Standup-meeting: faster
    Replace status meetings – safe time
  Important: Always same time and place!
    (not important: where)
    Daily / frequent meetings avoid long/quiet crisis
  Content
    What was done since the last meeting?
    What is planned to be done before the next meeting?
    Found obstacles? Write on whiteboard!
  Useful: Share information and facilitate social aspects
  Schedule further meetings to follow up on things (e.g. obstacles)

## Slide 39: SCRUM Practices Hints
Sprint
  During sprint: Autonomous team: Pioneers
    No new requirements / no changes
    No external influences
    Only sprint goal
      Fixed: Time (approx. 30 Tage), Cost (Developers etc.), Quality
      Variable: Functionality
        Team can adjust details and scope of functionality based on the time-cost-quality frame and with respect to the sprint goal
  Sprint can be cancelled
  After Sprint: 4h Sprint-Meeting
    Avoid long preparation (max. 2h)
    Avoid slides
    Often very informal
Adjust SCRUM (longer Sprints, other Meetings…)
  Okay, after being successful with the traditional setup
  Only based on experiences – never without experience
Notes: Während die Aussenwelt nicht in den SCRUM eindringen darf, darf das SCRUM-Team durchaus mit der Außenwelt in Kontakt treten. Zum Beispiel, wenn das Sprint-Backlog doch zu viel Arbeit ist – oder zu wenig.

## Slide 40: Scrum
SCRUM
Room
SCRUM team 7+/-2
Product
Backlog
(prioritized)
Product Owner
SPRINT: 30 days
Others
Daily SCRUM 15 min.
SPRINT
Backlog
Increment
SCRUM Master
Notes: Hier sieht man auf einem Bild alle wesentlichen Elemente von SCRUM.
Der Product Owner (ein Kunde) hütet den Product Backlog. Er darf ihn jederzeit verändern, insbesondere die Reihenfolge von Einträgen verändern.
Wenn ein Sprint beginnt, wird soviel oben vom Product Backlog genommen, dass es für den Sprint langt. Dann schließt sich die Kapsel, in den nächsten 30 Tagen darf niemand dem SCRUM-Team hineinreden oder den Sprint-Backlog ändern.
Intern werden jeden Tag SCRUM-Meetings statt finden, am Ende des Sprints wird Software erzeugt.
Der SCRUM-Master erinnert an den Projektleiter, ist es aber nicht. Denn ein SCRUM-Team ist selbstorganisierend. Die Hauptaufgabe des SCRUM-Masters ist es, Schwierigkeiten auszuräumen, die im Daily SCRUM geäußert werden.
Andere dürfen zusehen, im Dails SCRUM aber nichts sagen.

## Slide 41
Scrum: organization
Or alternatively:
Project-goals: Project Backlog
Project of
SPRINTS
SPRINT
With Backlog andGoal
Coord. of
multiple
Teams
Multiple SCRUM-Teams sprint in parallel. Master-SCRUMs
Workday
A workday:
SCRUM to SCRUM
Dailiy SCRUM Post-
Build (15 min.) discuss.
SPRINT im
30 SCRUM-Takt
Planning
SPRINT
Review 3h
SPRINT creates a Product-Increment
Notes: Dies ist die „Seitenansich“, in der man die Zeiteinteilung sieht.
Die untere Ebene ist jeweils ein Zoom in die obere.
Der Arbeitstag kann unterschiedlich gegliedert sein, solange nur jeden Tag ein Daily SCRUM und ein Daily Build stattfinden. Die sollen dann immer zur gleichen Tageszeit durchgeführt werden.

## Slide 42: SCRUM vs. XP
XP is often hard to introduce
SCRUM is easy to introduce (according to Schwaber)
Best-practice: Combine!
  SCRUM organizational shell: Day-to-day management
  XP method of implementation
  Shared values with XP
    Quickly generate executable code
    Facilitate communication
Notes:   „Crossbreed“: www.xbreed.net

## Slide 43: Assess Sprint Progress A possible trajectory
Frustration; Reduce scope wiht SCRUM-Master
More and more tasks appear
Forgot to update after weekend: no change
Good progress
c.f. Schwaber, Ken; Beedle, Mike (2002):
Agile Software Development with Scrum. Prentice Hall.
Notes: An den Kurven kann man einiges ablesen. Sie werden täglich erstellt und zeigen, wie sich die geschätze Restarbeit entwickelt.
Es gibt einige typische Muster, die man häufig sieht.

## Slide 44: Assess Sprint Progress a typical trajectory for a new SCRUM-Team
Slow task, more and more effort appears
Joint effort after week-end results in some progress
Frustration; Reduce scope wiht SCRUM-Master
C.f. Schwaber, Ken; Beedle, Mike (2002):
Agile Software Development with Scrum. Prentice Hall.
Notes: Hier zum Beispiel wieder die Bitte an den SCRUM-Master, mit dem Kunden auszuhandeln, dass die Aufgabe verkleinert wird.
Dadurch sinkt dann die Restarbeit auf einen Schlag.
Am Anfang steigt der geschätze Restaufwand, weil man durch die beginnenden Arbeiten erst mitbekommt, was noch alles fehlt und was davon wieder abhängt. Man entdeckt also immer mehr Konsequenzen und immer mehr Arbeit.

## Slide 45: Assess Sprint Progress another typical trajectory
After slow start the team speeds up
This way, the sprint goal would be reached too early
Increase scope with Prod. Owner/ Scrum Master
On this foundation: Good progress
C.f. Schwaber, Ken; Beedle, Mike (2002):
Agile Software Development with Scrum. Prentice Hall.
Notes: Das ist der andere Fall, in dem das Team in der Mitte noch mehr Arbeit nachholt, weil es sonst viel zu früh fertig würde.

## Slide 46: Why does SCRUM work?
Integrated instability
  Not too smoothly
Self-organizing teams
  Take ownership
Multi-Learning
  Between functions
  Between group, organization, and individual
Subtle controll
Constant learning
  Experienced developers in new teams
Risk management
Risk: Customer unhappy
  Show working system often
Risk: Incomplete feature set
  Prioritize: If something is missing, it is not important
Risk: Bad estimation
  Daily updates during SCRUM
Risk: Lack of experience with Development cycle
  Test early and execute repeatedly
Risk: Changes in performance estimation
  No impact on Sprint
c.f. Schwaber, Ken; Beedle, Mike (2002):
Agile Software Development with Scrum. Prentice Hall.
Notes: SCRUM funktioniert also auch, weil es mit den genannten Risiken sinnvoll umgeht.

## Slide 47: Summary SCRUM
SCRUM is a management shell
  Around XP
  Or other approach: Even waterfall possible
Overlap with XP, but differences exist
  Similar values
  Different practices
  Partly complement each other
Not as much impact as XP, easier to introduce
Strength
  Information flows not only in one direction
  Multiple feedback cycles stabilize system

## Slide 48: TODO for next week
Organize your groups
  Choose an agile coach / scrum master / team spokesperson and make it known to Emil and me
  Create a wiki page on https://github.com/oerich/EDA397
  Link to your group’s project on github
  Get accounts for Pivotal Tracker for each group member
Prepare for customer interview

## Slide 49: Thanks! (…and optional further reading)
Winston W. Royce: Managing the Development of Large Software Systems. In: Proceedings of IEEE WESCON, pages 1-9, 1970
Kent Beck: Extreme Programming Explained. Addison-Wesley, 2000
Ken Schwaber and Mike Beedle: Agile Software Development with Scrum, Prentice Hall, 2002