## Slide 1: Principles and Practices

## Slide 2: Agile Principles
Early and continuous delivery of valuable software
Welcome changing requirements, even late
Deliver working software frequently
Business people and developers must work together
Build projects around motivated individuals
Face-to-face communication is most effective and efficient
Working software is the primary measure of progress
Sustainable development
Continuous attention to technical excellence and good design
Simplicity is essential
Self-organizing teams
Regular reflection

## Slide 3: XP Principles

## Slide 4: XP Practices

## Slide 5: Scrum Principles

## Slide 6: Scrum practices

## Slide 7: Kanban principles
Start with what you do now
Agree to pursue incremental, evolutionary change
Respect the current process, roles, responsibilities and titles
Leadership at all levels

## Slide 8: Kanban core practices
Visualize
  Visualization of workflow allows to understand and improve it
Limit Work-in-Progress
  Limit the amount of workitems for each step
  Introduce a pull-system
Manage flow
  Measure how workitems flow through the process and understand, if a change improves the situation
Make policies explicit
Implement feedback loops
  Understand (as a team) how good the process is working
Improve collaboratively, evolve experimentally
  Whole team needs to share a theory on why (small) change helps

## Slide 9: Lean principles
Eliminate waste
  Unnecessary code, delays, unclear requirements, bureaucracy, …
Amplify learning
  Introduce feedback cycles
  E.g. iteration retrospective
    Meetings of customer representatives and team
    Shorter iterations, more reflection
  E.g. prototypes for requirements
Decide as late as possible
  Reduce waste resulting from wrong decisions
Deliver as fast as possible
Empower the team
Build integrity in
  Let customer experience integrity of system – not only quality of the system but also of the way you build it
See the whole
Yasuhiro Monden (1998), Toyota Production System, An Integrated Approach to Just-In-Time, Third edition, Norcross, GA: Engineering & Management Press
Mary Poppendieck, Tom Poppendieck (2003), "Lean Software Development: An Agile Toolkit", Addison-Wesley Professional

## Slide 10: Lean practices
Seeing waste
Value stream mapping
Set-based development
Pull systems
Queuing theory
Motivation
Measurements
…