## Slide 1: Agile Software Development (DIT191 / EDA397)
Lecture 3: Agile methods crash course
Eric Knauss
<eric.knauss@cse.gu.se>

## Slide 2: Where are we coming from?
http://commons.wikimedia.org/wiki/File:Waterfall_katoomba.JPG
Requirements
Design
Programming
Test

## Slide 3: Systematic sequential development
Requirements
Design
Programming
Test
Advantages
  Simple
  Controllable
  Cost efficient
Problems
  Time-to-market
  What about change?

## Slide 4: Towards concurrent development
Requirements
Design
Programming
Test
What can we do if time to market and robustness against late changes are more important than cost-efficiency?
Requirements
Design
Programming
Test
Time-to-market
Time-to-market

## Slide 5
?
What is the consequence of concurrent development?
  (hint: why are concurrent tasks depicted longer than sequential tasks?)
What has this to do with agile?
What do you know about agile?

## Slide 6: Iteration Models
System requirements always evolve during a project
Iterations are part of larger development projects
Iterations can be applied to any generic development process model

## Slide 7: Incremental delivery
Define outline requirements
Assign requirements to increments
Design system architecture
Develop system increment
Validate increment
Integrate increment
Validate system
Final delivery
System incomplete

## Slide 8: Incremental delivery
Customer value can be delivered with each increment so system functionality is early available for customer’s feedback
Early increments act as prototype to help elicit requirements for later increments
Reduced risk of project failure
The highest priority system services tend to receive the most testing

## Slide 9: Spiral Model [Boehm]
Distance to center: Progress
Utility
Spiral: Time, Process
Iteration: Risk reduction
Rather quadrants than axis
Source: http://upload.wikimedia.org/wikipedia/commons/thumb/e/ec/Spiral_model_%28Boehm%2C_1988%29.svg/1000px-Spiral_model_%28Boehm%2C_1988%29.svg.png
Notes: Das Spiralmodell hat Barry Boehm ein „risiko-orientiertes“ Vorgehensmodell genannt.
Es ist nämlich das Ziel, zunächst das größte Risiko zu identifizieren und auszuräumen - und dann das zweitgrößte und so weiter. Risiken können technischer Natur sein (wir können die API nicht nutzen; die Datenbank ist nicht schnell genug), aber auch ganz anderer Art (die Kunden finden das Produkt langweilig; Sicherheitsaspekte; Marketingrisiken).
In allen Fällen wir man damit beginnen, die Ziele zu überprüfen (linker oberer Quadrant) und auch zu untersuchen, welche Möglichkeiten, Einschränkungen und Risiken es dabei gibt.
Dann werden (oben rechts) die Risiken identifiziert, die diese Ziele am ehesten bedrohen könnten (Risk Exposure). Hier versucht man, mit einem Prototypen zu zeigen, dass das Risiko lösbar (akzeptabel) ist. Wenn das geklappt hat, wird im rechten unteren Quadranten die Erkenntnis aus den Prototypen bzw. anderen Versuchen in das Produkt eingebaut, das Produkt also erweitert.
Die eingezeichneten Aktiviäten und der Mini-Wasserfall in der äußersten Windelung der Spirale sind Beispiele: man kann auch mit einem Wasserfall den Entwurf bzw. die Umsetzung vorantreiben. Aber bestimmend waren immer die Risiken, womit sich dieser Wasserfall dann beschäftigt.
Durch die Spiralbewegung entsteht Aufwand, aber auch Fortschritt. Denn der Umfang (und die Nützlichkeit) steigen.
Nach der Idee des Spiralmodells wird das Budget stets für eine Umdrehung bewilligt (oder mehrere). Man weiß aber vorher nicht genau, welche Risiken davon betroffen sein werden.
Das ist ein Stückchen Unsicherheit, das viele Manager stört.

## Slide 10: Spiral development
Objective setting
  Specific objectives for the phase are identified
Risk assessment and reduction
  Risks are assessed and activities put in place to reduce the key risks
Development and validation
  A development model for the system is chosen which can be any of the generic models
Planning
  The project is reviewed and the next phase of the spiral is planned

## Slide 11
?
Is the Spiral model agile?
What kind of prototypes will be developed in the Spiral model?

## Slide 12: What is a prototype?
Why was it constructed?
How do end-users/colleagues/you like the PT?
What was learnt or experienced during construction / presentation of prototype?
What is the contribution of the prototype?
What is (only) infrastructure?
Technical knowledge during the process that can be valuable somewhere else
Presentation- PT
Actual PT
Laboratory sample
Pilot system
Explorative
Experimental
Evolutionary
Horizontal
Vertical
+/-
Notes: Die Folie weist darauf hin, dass es auch noch andere Klassifikationen nach anderen Kritierien gibt.
So spricht man von horizontalen Prototypen, wenn „die Breite“ der meisten Funktionen abgedeckt, diese aber nur relativ oberflächlich umgesetzt werden. Vertikales Prototyping geht in einem eingeschränkten Funktionsumfang in die Tiefe.
Die mittlere Klassifikation stand ja schon auf der letzten Folie.
Die letzte Klassifikation ist interessant, weil sie operativ nützlich ist. Ein Präsentationsprototyp wird weder ganz horizontal noch ganz vertikal sein. Er wird einen Teilbereich so weit umfassen, wie für eine Veranschaulichung für Kunden oder entscheidenden Vorgesetzten erforderlich ist.
Ein eigentlicher PT umfasst dagegen fast das ganze System, spart aber Fehlerbehandlung und Sonderfälle aus.
Ein Labormuster ist ein typischer vertikaler Prototyp, der eine spezifische technische Frage in der Tiefe untersucht.
Ganz etwas anderes ist ein Pilotsystem: Es beginnt als Prototyp und soll sich zu einem produktiven System entwickeln. Diese Vorstellung trifft man oft. Problematisch ist, dass Qualitätssicherung usw. im Prototypen-Stadium oft vernachlässigt wird – und später nicht nachgeholt.
Wenn jemand von einem „Prototypen“ spricht, vergewissern Sie sich, dass Sie dieselbe Ausprägung darunter verstehen wie er/sie.

## Slide 13: Prototyping approaches
Explorative
  Goal: Identify requirements
  Show alternatives, capture feedback
Experimental
  Goal: Assess technical alternatives
  Test feasibility and implementation
Evolutionary
  Goal: Fitting system despite changing requirements
  Adjust running system constantly to changing requiremetns and constraints
Reqt.
Technic
Technic
Reqt.
Notes: Das Spiralmodell enthält einen Teil, in dem Prototypen eine Rolle spielen.
Das Konzept des Prototyping ist inzwischen in verschiedene Richtungen entwickelt worden. Daher ist es sinnvoll, verschiedene Arten von Prototypen zu unterscheiden. Hier eine Klassifikation.
Die Symbole deuten an, in welcher Dimension die Prototypen nach neuen Erkenntnissen suchen: Richtung Anforderungen oder Richtung technischer Umsetzung. Beim evolutionären Ansatz werden beide Dimensionen untersucht.

## Slide 14: Evolutionary Development
Applicability
  Small to midsize projects
  Parts of larger systems (e.g. user interface)
  Short lifetime projects
Restrictions
  Process visibility for the customer (what is finally delivered?)
  Risk that systems are only poorly structured
  Special skills in rapid prototyping languages are necessary

## Slide 15
?
What is your position about the following statements:
  “When a customer accepts our prototype, we polish it a bit more and deliver it as product.”
  “We write our prototypes in a different programming language to discourage copy&paste to the main product.”

## Slide 16: Agile Manifesto
http://agilemanifesto.org
Began as a provocation: Plan-driven development did not safe the Software world…
Now a very serious movement, well adapted in industry.
There are a couple of established agile methods: How to integrate these values in everyday software development

## Slide 17: Agile Methods: eXtreme Programming (XP)
Extreme programming:
  An approach based on the development and delivery of very small increments of functionality
  No fine grained process description, but 12 practices arranged around short development circles (4-6 weeks)
  “Turn-to-ten” metaphor (refers to volume setting of older amplifiers):
    Reviewing is good?  Review continuously: Pair Programming
    Early Tests are good?  Write tests before code: Test-First
    Customer interaction is good?  Have Onsite-Customer
    …

## Slide 18: XP Practices
Continuous process
Shared understanding
Programmer welfare
Feedback
Pair Programming
Planning game
Test-first
Onsite-Customer
Continuous integration
Refactoring
Small releases
System metaphor
Simple design
Collective Code Ownership
Coding standards
Sustainable pace

## Slide 19: XP:
http://en.wikipedia.org/wiki/File:Extreme_Programming.svg

## Slide 20: XP and teaching
Slides from ICSE 2008!

## Slide 21: SCRUM Approach
Basic idea:
  Bundle requirements, do not forward continuous changes of requirements to team
  Changes: often and appreciated – but put a Baseline in between
  SCRUM-Master is a buffer between interal and external stakeholders
  Daily meetings facilitate direct communication
After initial phase: Project flows
  Self-facilitating on informational and psychological level
SCRUM focusses on essential aspects
  Everything not essential can be decided by the team

## Slide 22: SCRUM Practices Hints
SCRUM Meetings
  SCRUM Master minds the time (2-3 min./Person)
    Standup-meeting: faster
    Replace status meetings – safe time
  Important: Always same time and place!
    (not important: where)
    Daily / frequent meetings avoid long/quiet crisis
  Content
    What was done since the last meeting?
    What is planned to be done before the next meeting?
    Found obstacles? Write on whiteboard!
  Useful: Share information and facilitate social aspects
  Schedule further meetings to follow up on things (e.g. obstacles)

## Slide 23: SCRUM Practices Hints
Sprint
  During sprint: Autonomous team: Pioneers
    No new requirements / no changes
    No external influences
    Only sprint goal
      Fixed: Time (approx. 30 Tage), Cost (Developers etc.), Quality
      Variable: Functionality
        Team can adjust details and scope of functionality based on the time-cost-quality frame and with respect to the sprint goal
  Sprint can be cancelled
  After Sprint: 4h Sprint-Meeting
    Avoid long preparation (max. 2h)
    Avoid slides
    Often very informal
Adjust SCRUM (longer Sprints, other Meetings…)
  Okay, after being successful with the traditional setup
  Only based on experiences – never without experience
Notes: Während die Aussenwelt nicht in den SCRUM eindringen darf, darf das SCRUM-Team durchaus mit der Außenwelt in Kontakt treten. Zum Beispiel, wenn das Sprint-Backlog doch zu viel Arbeit ist – oder zu wenig.

## Slide 24: Scrum
SCRUM
Room
SCRUM team 7+/-2
Product
Backlog
(prioritized)
Product Owner
SPRINT: 30 days
Others
Daily SCRUM 15 min.
SPRINT
Backlog
Increment
SCRUM Master
Notes: Hier sieht man auf einem Bild alle wesentlichen Elemente von SCRUM.
Der Product Owner (ein Kunde) hütet den Product Backlog. Er darf ihn jederzeit verändern, insbesondere die Reihenfolge von Einträgen verändern.
Wenn ein Sprint beginnt, wird soviel oben vom Product Backlog genommen, dass es für den Sprint langt. Dann schließt sich die Kapsel, in den nächsten 30 Tagen darf niemand dem SCRUM-Team hineinreden oder den Sprint-Backlog ändern.
Intern werden jeden Tag SCRUM-Meetings statt finden, am Ende des Sprints wird Software erzeugt.
Der SCRUM-Master erinnert an den Projektleiter, ist es aber nicht. Denn ein SCRUM-Team ist selbstorganisierend. Die Hauptaufgabe des SCRUM-Masters ist es, Schwierigkeiten auszuräumen, die im Daily SCRUM geäußert werden.
Andere dürfen zusehen, im Dails SCRUM aber nichts sagen.

## Slide 25
Scrum: organization
Or alternatively:
Project-goals: Project Backlog
Project of
SPRINTS
SPRINT
With Backlog andGoal
Coord. of
multiple
Teams
Multiple SCRUM-Teams sprint in parallel. Master-SCRUMs
Workday
A workday:
SCRUM to SCRUM
Dailiy SCRUM Post-
Build (15 min.) discuss.
SPRINT im
30 SCRUM-Takt
Planning
SPRINT
Review 3h
SPRINT creates a Product-Increment
Notes: Dies ist die „Seitenansich“, in der man die Zeiteinteilung sieht.
Die untere Ebene ist jeweils ein Zoom in die obere.
Der Arbeitstag kann unterschiedlich gegliedert sein, solange nur jeden Tag ein Daily SCRUM und ein Daily Build stattfinden. Die sollen dann immer zur gleichen Tageszeit durchgeführt werden.

## Slide 26: SCRUM vs. XP
XP is often hard to introduce
SCRUM is easy to introduce (according to Schwaber)
Best-practice: Combine!
  SCRUM organizational shell: Day-to-day management
  XP method of implementation
  Shared values with XP
    Quickly generate executable code
    Facilitate communication
Notes:   „Crossbreed“: www.xbreed.net

## Slide 27: Assess Sprint Progress A possible trajectory
Frustration; Reduce scope wiht SCRUM-Master
More and more tasks appear
Forgot to update after weekend: no change
Good progress
c.f. Schwaber, Ken; Beedle, Mike (2002):
Agile Software Development with Scrum. Prentice Hall.
Notes: An den Kurven kann man einiges ablesen. Sie werden täglich erstellt und zeigen, wie sich die geschätze Restarbeit entwickelt.
Es gibt einige typische Muster, die man häufig sieht.

## Slide 28: Assess Sprint Progress a typical trajectory for a new SCRUM-Team
Slow task, more and more effort appears
Joint effort after week-end results in some progress
Frustration; Reduce scope wiht SCRUM-Master
C.f. Schwaber, Ken; Beedle, Mike (2002):
Agile Software Development with Scrum. Prentice Hall.
Notes: Hier zum Beispiel wieder die Bitte an den SCRUM-Master, mit dem Kunden auszuhandeln, dass die Aufgabe verkleinert wird.
Dadurch sinkt dann die Restarbeit auf einen Schlag.
Am Anfang steigt der geschätze Restaufwand, weil man durch die beginnenden Arbeiten erst mitbekommt, was noch alles fehlt und was davon wieder abhängt. Man entdeckt also immer mehr Konsequenzen und immer mehr Arbeit.

## Slide 29: Assess Sprint Progress another typical trajectory
After slow start the team speeds up
This way, the sprint goal would be reached too early
Increase scope with Prod. Owner/ Scrum Master
On this foundation: Good progress
C.f. Schwaber, Ken; Beedle, Mike (2002):
Agile Software Development with Scrum. Prentice Hall.
Notes: Das ist der andere Fall, in dem das Team in der Mitte noch mehr Arbeit nachholt, weil es sonst viel zu früh fertig würde.

## Slide 30: Why does SCRUM work?
Integrated instability
  Not too smoothly
Self-organizing teams
  Take ownership
Multi-Learning
  Between functions
  Between group, organization, and individual
Subtle controll
Constant learning
  Experienced developers in new teams
Risk management
Risk: Customer unhappy
  Show working system often
Risk: Incomplete feature set
  Prioritize: If something is missing, it is not important
Risk: Bad estimation
  Daily updates during SCRUM
Risk: Lack of experience with Development cycle
  Test early and execute repeatedly
Risk: Changes in performance estimation
  No impact on Sprint
c.f. Schwaber, Ken; Beedle, Mike (2002):
Agile Software Development with Scrum. Prentice Hall.
Notes: SCRUM funktioniert also auch, weil es mit den genannten Risiken sinnvoll umgeht.

## Slide 31: Summary SCRUM
SCRUM is a management shell
  Around XP
  Or other approach: Even waterfall possible
Overlap with XP, but differences exist
  Similar values
  Different practices
  Partly complement each other
Not as much impact as XP, easier to introduce
Strength
  Information flows not only in one direction
  Multiple feedback cycles stabilize system

## Slide 33: How much planning does a project need? Inspired by Barry Boehm
Fine grained Contracts
++ clear basis for work
+ financial security
- - very high effort
- - Changes very hard to achieve
Notes: Dieses Argument stammt von Barry Boehm; ich habe es auf den nächsten Folien visuell aufbereitet um das Spektrum zu zeigen.
Jeder Punkt auf dem Spektrum hat Vor- und Nachteile und man muss im Grunde genommen für jedes Projekt die geeignete Vorausschau finden.
Die Frage ist ja: wie weit voraus plant man im Projekt?

## Slide 34: How much planning does a project need? Inspired by Barry Boehm
ad hoc
+ low planning effort
+ individual freedom
- - result hard to anticipate
- - depending on “Hero”
Fine grained Contracts
Notes: Ad hoc ist nicht wünschswert: Wer nur auf Zuruf arbeitet und sich allein von den aktuellen Zurufen steuern lässt, verfolgt selbst keine Linie und kann auch nicht abschätzen, wie lange er für eine Aufgabe brauchen wird.

## Slide 35: How much planning does a project need? Inspired by Barry Boehm
Milestone & Plan Driven
+ long term predictions
+ good status control
- - Changes difficult
- - unrealistic assumptions
hard to eliminate
Fine grained
Contracts
ad hoc
Notes: Hier werden keine Verträge abgeschlossen, oder jedenfalls nicht über jedes Detail auf längere Frist. Dennoch gibt es langfristige, detaillierte Pläne, die man aktualisieren und ändern muss.

## Slide 36: How much planning does a project need? Inspired by Barry Boehm
Milestone and Risk Driven
++ active
+ Partial results early
- Hard: long-term planning
- Relatively high effort
Fine grained
Contracts
ad hoc
Milestone &
Plan Driven
Notes: Schon im Spiralmodell weiß man nicht mehr, wie viele Iterationen nötig werden und was genau in welcher Iteration bearbeitet wird. Insgesamt gibt es also keine so langfristige Planung.

## Slide 37: How much planning does a project need? Inspired by Barry Boehm
eXtreme Programming
+ Early core results
++ Changes unproblematic
- Hard to do in large projects
- Relies on self-discipline
Fine grained
Contracts
ad hoc
Milestone &
Plan Driven
Milestone and Risk Driven
Notes: Mit XP sind wir am kurzfristig-planenden Ende der agilen Methoden. Andere, so wie FDD oder Crystal, planen zum Teil schon länger, sind aber immer noch agil.

## Slide 38: Just enough planning Inspired by Barry Boehm
Agile Methods
Fine grained
Contracts
ad hoc
Milestone &
Plan Driven
Milestone and Risk Driven
eXtreme Programming
Agile Example: SCRUM
+ midterm planning
+ quick reaction
- Relies on team qualification
- End-product not specified
Daily SCRUM
+ SPRINT
Notes: Ein weiteres Beispiel, hier durch die Football-Spieler symbolisiert, ist SCRUM. Die Bezeichnung entspricht „huddle“, dem Köpfe-Zusammenstecken vor dem nächsten Spielzug.

## Slide 39: Thanks! (…and optional further reading)
Winston W. Royce: Managing the Development of Large Software Systems. In: Proceedings of IEEE WESCON, pages 1-9, 1970
Kent Beck: Extreme Programming Explained. Addison-Wesley, 2000
Ken Schwaber and Mike Beedle: Agile Software Development with Scrum, Prentice Hall, 2002